|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | NO enhancements | NO Bugs | Deficient events | Achieved percentage | NOTE |
| Import bills | 11 | 3 | Amendment event(incomplete). | 90% | All the potential cases have been tested except for ‘amendment’ event that is still pending, and finalized the test with the mentioned points as enhancement or bug. |
| Local LG | 21 | 3 |  | 90% | All the potential cases have been and finalized the test with the mentioned points as enhancement or bug. |
| Inward LG | 10 | 13 | Amendment event (not implemented yet) | 75% | All the potential cases have been tested except for ‘amendment’ event that is still pending, and finalized the test with the mentioned points as enhancement or bug. |
| Outward LG | 6 | 22 |  | 85% | All the potential cases have been and finalized the test with the mentioned points as enhancement or bug. |
| Import LC | 7 | 20 | acknowledgment MT730(not implemented yet) |  | we tried several cases, but we could not not get final decision from the bank team about if these cases are enough or not to make decision about any estimations of import LC, but from my personal perspective all what they want is under the optimization of practice as they want literally (and in most cases their requirements are right and reasonable but have not been taken into KIYA considerations at all). |
| Export LC |  |  | All these events MT 750, MT 742, MT 754, Advice of payment, Advice of amendment events are not implemented yet |  | Have not tested Export LC yet with the bank team. |
| Export Bills |  |  |  |  | Have not tested Export Bills yet with the bank team. |
| Foreign remittance |  | 8 |  | 85% |  |
| Export undertaking |  |  |  |  | We are waiting the FSD to be signed from bank side. |

All the mentioned above, have been tested separately without integration with the CORE.